NINJA LEARNING

Project Working Document

Stage 1 — The Dojo Portal  ·  Version 1.3  ·  March 2026

Version 1.3 — Updated this session to incorporate: Parent App / Family Profile decisions, two locked design decisions (challenge flow, make-up eligibility), membership pricing, new schema requirements (parent_notifications, makeup_bookings, reported_at), Deliverable 16 added and marked COMPLETE.

# How This Project Works

| Layer | Who | What they do |
| --- | --- | --- |
| Planning & Design | Us (Claude + You) | Fill gaps in the spec, define undefined values, produce wireframes and instruction packs for John |
| Build | John + his Claude | Takes our deliverables, pastes into his Claude session, implements live changes in the codebase |
| Sign-off | John Gunn | Reviews each Phase, approves before next Phase begins. No exceptions. |

# 1. Project Overview

| Target launch | May 2026 |
| --- | --- |
| Live URL | http://35.176.192.161 (HTTP only — HTTPS not yet configured) |
| Repository | https://github.com/NNUGNHOJ/NinjaApp |
| Server | AWS Lightsail, London (eu-west-2), Ubuntu 22.04, $7/month |
| Project Lead | John Gunn — spec sign-off, Phase gate approvals |
| Database | PostgreSQL (ninja_learning) |
| Backend | FastAPI (Python) + SQLAlchemy |
| Frontend | React Native (Expo), exported as static web |
| Web Server | Nginx reverse proxy |
| Auth | JWT tokens |
| Payments | Stripe (not yet integrated) |

# 2. Defined Values & Schema Decisions

All values in this section have been explicitly confirmed and are ready to be handed to John for implementation.

## 2.1 Student — membership_type

| Value | Display Name | Notes |
| --- | --- | --- |
| monthly_rolling | Monthly Rolling | Recurring monthly payment via Stripe |
| termly | Termly | Payment per school term |

## 2.2 Student — status

| Value | Display Name | Meaning |
| --- | --- | --- |
| active | Active | Currently enrolled and attending |
| inactive | Inactive / Paused | Temporarily not attending — record preserved |
| archived | Archived | Has left the school — record retained for audit |
| challenge_pending | Challenge Pending | All stripes earned. Two-Week Challenge assigned. Belt withheld until challenge confirmed. |

## 2.3 Belt System — Full 11-Belt Specification

All 11 belts are fully defined. Names, colours, stripe conventions, and tier rules are locked.

Stripe convention: Centre horizontal stripe, full width of belt, ~35% belt height, vertically centred.

| # | Belt Name | Belt Colour | Stripe | Tier |
| --- | --- | --- | --- | --- |
| 1 | Shiro Belt | #E8E8E8 — white | None | Shokyu — Beginner |
| 2 | Kiiro Belt | #F0C830 — yellow | None | Shokyu — Beginner |
| 3 | Taiyo Belt | #E8702A — orange | None | Shokyu — Beginner |
| 4 | Kazan Belt | #E8702A — orange | #CC2222 red centre | Shokyu — Beginner |
| 5 | Honoo Belt | #C42020 — red | None | Chokyu — Intermediate |
| 6 | Shin Honoo Belt | #C42020 — red | #888888 grey centre | Chokyu — Intermediate |
| 7 | Mori Belt | #2E7D22 — green | None | Chokyu — Intermediate |
| 8 | Shin Mori Belt | #2E7D22 — green | #888888 grey centre | Chokyu — Intermediate |
| 9 | Kage Belt | #888888 — grey | None | Jokyu — Advanced |
| 10 | Shin Kage Belt | #888888 — grey | #1A1A1A black centre | Jokyu — Advanced |
| 11 | Mushin Belt | #1A1A1A — black | #F0F0F0 white centre | Jokyu — Advanced |

## 2.4 Element Stripe System

| Element | Fill (dark) | Stroke (dark) | Fill (light) | Symbol |
| --- | --- | --- | --- | --- |
| Air | #2A2A3A | #FFFFFF | #F0F0F8 | Two curved wind lines + dot |
| Earth | #1A4010 | #5ACD30 | #EAF3DE | Downward triangle + midbar |
| Water | #0E2260 | #4488FF | #E6F1FB | Teardrop + wave |
| Fire | #6A1A05 | #FF6A20 | #FAECE7 | Abstracted flame |

## 2.5 Grading Tier Stripe Rules

| Tier | Rule |
| --- | --- |
| Shokyu | Full stripes only. One per element in any order. All four required to complete belt. |
| Chokyu | Half stripes first, then full. All four first-halves required before any second-half unlocks. Both halves of all four elements required to complete belt. |
| Jokyu | Four full Air stripes per belt. Strictly left to right one at a time. |

## 2.6 Two-Week Personal Challenge

Applies to every belt across all tiers without exception. Upon completion of all stripe requirements, student enters challenge_pending state. Parent sets a two-week personal challenge. If completed and confirmed: belt awarded. If not completed: belt withheld until completion.

Schema requirements:

- challenge_assigned_date — stored on promotion record

- challenge_description — text, set by parent

- challenge_confirmed — boolean

- challenge_confirmed_by — parent UUID

- Belt award event only created after challenge_confirmed = true

## 2.7 Instructor App — UI Decisions (locked)

All decisions below were confirmed during the March 2026 wireframing sessions and are implemented in NinjaLearning_InstructorApp_v4.0.html.

| Decision | Value |
| --- | --- |
| Navigation model | Bottom nav: Home / Classes / Directory / Overview |
| Theme — live class tools | Dark (#1A1A2E) — register, grading, grade roster |
| Theme — management screens | Light (#F4F4F0) — class list, detail, summary, directory, overview |
| Class list filters | By Day / By Class Type / My Classes (Harry's 9 assigned classes only) |
| Register grouping | Shokyu / Chokyu / Jokyu, belt order within tier |
| Register present row colour | Deep forest green #0F3306, pale green #D4F0B8 text |
| Register absent row colour | Deep red #3D0A0A, pale pink #FFD0D0 text |
| Grade roster grouping | Shokyu / Chokyu / Jokyu, belt order within tier. Present students only. |
| Grading — stripe staging | Stripes confirmed to summary. Profiles NOT updated until Award all confirmed. |
| Session summary access | Class detail (always visible, faded until active) + register + roster + grade screen |
| Session close | Once Award all stripes confirmed — session closed, cannot be reopened |
| Grading receipts — class | Previous grading sessions section on class detail screen |
| Grading receipts — school | Grading History tab in Overview (separate from Stats tab) |
| Instructor name | Harry Bovill, Lead Instructor, 9 classes, 5 days |

## 2.8 Parent App / Family Profile — UI Decisions (locked)

All decisions below were confirmed during the March 2026 Family Profile design session and are implemented in NinjaLearning_ParentApp_v1.3.html.

| Decision | Value |
| --- | --- |
| Lock screen entry model | Student tiles (no passcode) direct to Student Profile. Family Account button triggers 4-digit passcode. Passcode: set by primary guardian. |
| Navigation model | Bottom nav: Home / Attendance / Family / Billing / Shop |
| Theme — Home hero | Dark (#1A1A2E) — greeting, student cards, challenge banner |
| Theme — management screens | Light (#F7F7FA) — Family, Billing, Shop, scrollable content |
| Challenge flow | Home banner (persistent, non-dismissible until set) + Bell notifications panel (permanent record) + Push notification at trigger moment |
| Notifications entry point | Bell icon top-right of Home header. Gold-tinted when unread. Red badge with count. Slides full-height panel. |
| Make-up eligibility enforcement | No backend enforcement. Contextual message only. Qualifying absence: make-up booking flow opens. Non-qualifying: neutral explanation, no block. |
| Make-up allowance framing | '4 make-up classes included each term' — benefit framing, not restriction framing |
| Make-up pip colour | Blue (healthy), amber (1 remaining) |
| Element stripe badges | Circular SVG badges, 28px. Full / Half (50/50 gradient) / Ghost. Air, Earth, Water, Fire fixed order left to right. |
| Membership pricing | 1 class/week: £49.99/month. 2 classes/week: £65.00/month. |
| Class transfer | Parent requests transfer. Instructor must confirm. Age-appropriate classes with available space shown only. |
| Add new student | Consent notice shown before submission. No student record activated until all guardian consent signed. |
| Pause membership | Sets student status = inactive. Place held up to 8 weeks. Instructor notified. |

## 2.9 Membership Pricing

| Tier | Classes/week | Price/month |
| --- | --- | --- |
| Standard | 1 | £49.99 |
| Plus | 2 | £65.00 |

# 3. Pending Decisions

Items marked URGENT must be resolved before Phase 1 can go live.

| # | Decision Required | Blocks | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Grading reference doc | Phase 1 grading schema | John Gunn | RESOLVED |
| 2 | AES-256 key management | Field encryption (Task 6) | John + Legal | PENDING |
| 3 | WhatsApp integration model | Comms Phase 2/3 | John Gunn | PENDING |
| 4 | JWT secret & DB password rotation | Security Phase 1 go-live | John Gunn | URGENT |
| 5 | Field-level RBAC matrix | Role access Phase 2 | Us | PENDING |
| 6 | GDPR audit — family consent validity | Phase 4 onboarding | John + Legal | PHASE 4 |
| 7 | Avatar placeholder for Phase 1 | Avatar component | John Gunn | PENDING |
| 8 | XP system values | XP bar on student profile | John Gunn | PENDING |
| 9 | Fifth element (Chokyu) | Chokyu stripe UI 5th slot | John Gunn | PENDING |
| 10 | Two-Week Challenge — standalone table vs fields | Challenge Pending impl. | Us | PENDING |

# 4. Phase 1 — Foundation Build Plan

Phase 1 is schema and infrastructure only. No UI work begins until Phase 1 is signed off by John Gunn.

| # | Task | Priority | Status | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Rotate JWT_SECRET and DB password | URGENT | NOT STARTED | Step-by-step server instructions |
| 2 | Set up HTTPS via Let's Encrypt / Certbot | Critical | NOT STARTED | Step-by-step server instructions |
| 3 | Make GitHub repo accessible for Claude | Critical | NOT STARTED | John action — repo settings |
| 4 | Complete Parent schema | Critical | NOT STARTED | Schema spec + migration script |
| 5 | Complete Student schema | Critical | NOT STARTED | Schema spec + migration script |
| 6 | Add AES-256 encryption for sensitive fields | Critical | BLOCKED | Blocked — Pending Decision #2 |
| 7 | Implement soft deletes across all tables | Critical | NOT STARTED | Migration script + model updates |
| 8 | Create grading_events table | Critical | NOT STARTED | Schema spec + migration — UNBLOCKED |
| 9 | Add half-stripe support to belt_progression | Critical | NOT STARTED | Schema update — UNBLOCKED |
| 10 | Add element_category to belt_progression | Critical | NOT STARTED | Schema update — UNBLOCKED |
| 11 | Create grading_rules table — all 11 belts | Critical | NOT STARTED | Schema spec — UNBLOCKED |
| 12 | Create Two-Week Challenge schema | Critical | NOT STARTED | Schema spec + migration |
| 13 | Create parent_notifications table | Critical | NOT STARTED | Schema spec + migration — NEW |
| 14 | Create makeup_bookings table | Critical | NOT STARTED | Schema spec + migration — NEW |
| 15 | Create LMS tables — weekly_training + technique_library | High | NOT STARTED | Schema spec |
| 16 | Set up automated daily database backups | Critical | NOT STARTED | Server setup instructions |
| 17 | Schema review and sign-off — Phase 2 gate | Gate | NOT STARTED | John sign-off required |

# 5. Non-Negotiable Rules

| # | Rule | Why |
| --- | --- | --- |
| 1 | No hard-coded grading logic — all thresholds in grading_rules table | Configurable without code changes |
| 2 | No hard deletes — soft delete via status flag only | Audit trail, GDPR, legal retention |
| 3 | No client-side storage of sensitive records | Security and GDPR |
| 4 | No direct Stripe API calls from mobile client | PCI compliance |
| 5 | No public student directory | Safeguarding — child data |
| 6 | No card data stored — Stripe tokens only | PCI compliance |
| 7 | No persistent video URLs — signed URLs only | Access control |
| 8 | Consent signed before student record activated | GDPR — child data |
| 9 | Grading audit logs immutable — corrections additive only | Legal audit trail integrity |
| 10 | Safeguarding first — child best interests at every decision | Child protection |
| 11 | Derived values computed at query time — never stored | Data integrity, no stale values |
| 12 | Role-based access at field level, not just record level | Data minimisation — GDPR |
| 13 | No belt awarded without Two-Week Challenge completion | Core grading philosophy |
| 14 | No automatic stripe awarding or automatic belt promotion | All grading is instructor-initiated |
| 15 | Double confirmation required for grading submission | Error prevention |

# 6. Deliverables Tracker

| # | Deliverable | Type | Phase | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | HTTPS / Certbot setup instructions | Server guide | 1 | TO BUILD | First deliverable |
| 2 | JWT + DB password rotation instructions | Server guide | 1 | TO BUILD | Security prerequisite |
| 3 | Parent schema spec + migration | Schema + SQL | 1 | TO BUILD | Values defined |
| 4 | Student schema spec + migration | Schema + SQL | 1 | TO BUILD | Includes challenge_pending |
| 5 | Soft delete migration — all tables | Schema + SQL | 1 | TO BUILD | Global rule |
| 6 | grading_events table spec + migration | Schema + SQL | 1 | TO BUILD | Immutability rules explicit |
| 7 | belt_progression — half-stripe + element_category | Schema update | 1 | TO BUILD | 5th element slot required |
| 8 | grading_rules table — all 11 belts | Schema + SQL | 1 | TO BUILD | Previously blocked — now unblocked |
| 9 | Two-Week Challenge schema | Schema + SQL | 1 | TO BUILD | New task this session |
| 10 | parent_notifications table | Schema + SQL | 1 | TO BUILD | NEW — added this session |
| 11 | makeup_bookings table | Schema + SQL | 1 | TO BUILD | NEW — added this session |
| 12 | LMS tables spec | Schema spec | 1 | TO BUILD | Schema only |
| 13 | Automated backup setup instructions | Server guide | 1 | TO BUILD | Before live data |
| 14 | Field encryption implementation guide | Technical guide | 1 | BLOCKED | Pending Decision #2 |
| 15 | Student Profile UI Spec v1.0 | UI spec doc | 1 | COMPLETE | Delivered prior session |
| 16 | Instructor App UI Spec v1.0 | UI spec doc | 1 | COMPLETE | Delivered prior session |
| 17 | Instructor App HTML prototype v4.0 | Interactive HTML | 1 | COMPLETE | Delivered prior session |
| 18 | Family Profile UI Spec v1.0 | UI spec doc | 1 | COMPLETE | Delivered this session |
| 19 | Parent App HTML prototype v1.3 | Interactive HTML | 1 | COMPLETE | Delivered this session |

# 7. Risks & Watch Items

| Risk | Impact | Mitigation | Status |
| --- | --- | --- | --- |
| HTTPS not configured | CRITICAL | First deliverable for John | OPEN |
| JWT secret and DB password are default/weak | CRITICAL | Must be rotated — Pending Decision #4 | OPEN |
| AES-256 key management not decided | HIGH | Requires UK GDPR/legal review | OPEN |
| Encryption key loss = permanent data loss | SEVERE | Key backup strategy required in implementation | OPEN |
| Frontend screens placeholder with no real API connections | HIGH | Full audit required before Phase 2 | OPEN |
| May 2026 deadline is tight | HIGH | Strict Phase discipline, no feature creep | OPEN |
| App Store review takes 1-2 weeks (Apple) | MEDIUM | Begin Expo build prep in Phase 3 | OPEN |
| GDPR compliance requires audit before go-live | HIGH | Built into Phase 4 timeline | OPEN |
| Single server — no failover | MEDIUM | Accepted for Stage 1. Review for Stage 2. | ACCEPTED |

# 8. Improvement Log

| Date | Suggestion | Source | Assessment |
| --- | --- | --- | --- |
| Mar 2026 | Onboarding UX — registration in one session, progress indicators, minimal field count | Planning session | Phase 2 — not in scope for Phase 1 |
| Mar 2026 | Soft background animation for ninja village scene (lanterns swaying, mist drifting) | UI session | Phase 2 — static in Phase 1 |
| Mar 2026 | Avatar customisation screen (Stumble Guys-style character personalisation) | UI session | Phase 2 feature — placeholder in Phase 1 |
| Mar 2026 | Parent app passcode lockout after N failed attempts | Security review | Phase 2 security hardening |
| Mar 2026 | Shop checkout flow with basket and payment | Family Profile session | Phase 2 — shop illustrative only in Phase 1 |

# 9. Contacts & References

## 9.1 People

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Lead | John Gunn | Spec sign-off, Phase gate approvals, grading rule configuration, server access |
| Planning & Design | Claude (Anthropic) | Gap analysis, spec definition, wireframes, deliverable packs for John |
| Build | John + his Claude | Live implementation from deliverables |

## 9.2 Reference Documents

| Document | Purpose | Status |
| --- | --- | --- |
| Stage 1 — The Dojo Portal: Technical Build Overview | Product specification | Available |
| Stage 1 — Technical Architecture & Data Specification | Technical architecture — takes precedence in conflicts | Available |
| Ninja School Grading System Master Specification | Grading logic reference — all tiers, all belts | Received & incorporated |
| NinjaApp_AWS_Setup_Guide.docx | Server setup reference | Available |
| NinjaLearning_StudentProfile_UISpec_v1.0.docx | Student profile UI specification | Delivered |
| NinjaLearning_InstructorProfile_UISpec_v1.0.docx | Instructor app UI specification | Delivered |
| NinjaLearning_InstructorApp_v4.0.html | Interactive instructor app prototype | Delivered |
| NinjaLearning_FamilyProfile_UISpec_v1.0.docx | Family profile / parent app UI specification | Delivered this session |
| NinjaLearning_ParentApp_v1.3.html | Interactive parent app prototype | Delivered this session |
| This document | Planning layer source of truth | Active — v1.3 |

## 9.3 Infrastructure

| Live server | 35.176.192.161 — AWS Lightsail, London (eu-west-2) |
| --- | --- |
| SSH | ssh -i ~/path-to-key.pem ubuntu@35.176.192.161 |
| DB access | sudo -u postgres psql ninja_learning |
| Backend service | sudo systemctl status ninjaapp |
| Nginx | sudo systemctl status nginx |
| Backend logs | sudo journalctl -u ninjaapp -n 50 |
| Env file | /home/ubuntu/NinjaApp/backend/.env |

Ninja Learning  ·  Working Document v1.3  ·  March 2026  ·  Confidential